## Slide 1
AIT SDLC Workflow
How we plan, design, develop, validate, deploy and operate using
Plan
Design & Arch
Develop
Validate
Deploy
Operate & Monitor
Reference Project: AIT-Main (AI-Transformation-Procurement)
Traceability from business use case to production deployment, backed by design, architecture, peer-reviewed code, validated tests, and real-time observability.
Understand before you build
Design before you code
Review before you merge
Test before you deploy
Approve before you deploy
Operate after you ship

## Slide 2
OVERVIEW
The Six-Phase SDLC Pipeline
01 PLAN
PRD
* Business use case defined
* Product design & personas
* PRD generated
* Stakeholder sign-off
Output: PRD approved
->
02 DESIGN
Figma+Jira
* Wireframes & architecture
* Solution design & API contracts
* User story breakdown
* Backlog refinement & sprints
Output: Sprint backlog ready
->
03 DEVELOP
GitHub
* Feature branch per story
* Dev + unit/integration tests
* PR with Jira & Figma links
* Peer review + CI green
Output: Merged to main
->
04 VALIDATE
CI Tests
* Unit & integration suites
* E2E & performance tests
* Security & vulnerability scan
* Coverage & quality gates
Output: All tests passing
->
05 DEPLOY
GH Actions
* CI/CD pipeline triggered
* Build & test stages
* Staging deploy (auto)
* Risk based approval -> Prod
Output: Live in production
->
06 OPERATE
Sentry
* Frontend error tracking
* Backend errors & traces
* Logs & performance metrics
* Alerts, SLA & improvement
Output: Issues captured
Gold Standard Rule:
Every feature traces from a PRD use case through design & architecture, Jira stories, is developed on a feature branch, validated through automated test suites, deployed via GitHub Actions with approval gates, and operated & monitored in Sentry from day one.

## Slide 3
PHASE 01 | PLAN & DEFINE
Planning — Business Use Case, Product Design & PRD
AIT-Main Example: PO Validation use case identified | Product brief drafted | PRD generated before any Jira ticket or Figma frame created
How We Approach It
* Identify the business problem or opportunity to be solved
* Define stakeholders, impacted users, and success metrics
* Product design: user personas, journey maps, feature prioritisation
* Generate PRD: functional + non-functional requirements
* PRD reviewed and signed off by stakeholders before design begins
* PRD approved -> shared with design team as brief; epic names drafted
PRD Structure
* Problem statement & business value (why this, why now)
* In-scope deliverables confirmed; out-of-scope explicitly documented
* Acceptance criteria per feature — measurable and testable
* Technical constraints, integrations, and dependencies
Risks & Constraints
* Compliance & regulatory risks — legal, privacy, data residency
* Business constraints — budget ceiling, delivery timeline, team capacity
* In-scope vs out-of-scope boundaries agreed and documented
* Technical risks — integration unknowns, third-party dependencies
* Mitigation plan for each identified risk agreed before design begins
Non-Functional Requirements & Definition of Done
* Performance: response time SLAs, throughput, concurrency targets
* Security: auth model, encryption, access control requirements
* Availability: uptime SLA, RTO and RPO objectives
* Definition of Done: AC met, tests green, design reviewed, staging deployed, no P1 issues

## Slide 4
PHASE 02 | DESIGN, ARCHITECT & PLAN SPRINTS
Design and Architect — Figma, Solution Architecture & Jira backlog
AIT-Main Example: Validation Dashboard wireframed in Figma | Solution architecture defined | Epic 'PO Inbound Validation' broken into stories, pointed & pulled into sprint
1. Figma — UI Design
* All new UI features start with a Figma wireframe — no guesswork in dev
* Component library maintained: buttons, modals, forms, data tables
* Designs reviewed and approved by stakeholders before dev sprint
* Prototype links attached to every Jira story for dev context
* Post-build: dev implementation reviewed against Figma spec
2. Solution Architecture
* API contracts — endpoint definitions, request/response schemas
* Data schemas — DB model changes, migrations, data ownership
* Integration points — third-party services, event flows, queues
* Architecture changes — new services, infra, or dependency updates
* Performance & security — SLAs, auth model, data access controls
* Privacy — PII handling, data retention, consent requirements
3. Jira — Epic & Story Creation
* Epics generated from PRD features (e.g. 'PO Inbound Validation')
* Stories broken down per screen/flow with clear acceptance criteria
* Sub-tasks created for frontend / backend / tests per story
* Story points estimated during backlog refinement sessions
4. Planning Outputs — Jira Structure
* Stories structured with: context, dev notes, Figma link, arch ref
* Jira hierarchy: Epic -> Story -> Sub-task (FE / BE / Test / Docs)
* Definition of Ready: AC clear, design approved, arch reviewed, pointed
* Sprint board reflects architecture and dependency order
5. Sprint Planning
* Backlog refined: stories prioritised, dependencies mapped
* Sprint goal defined — design approved + pointed = Ready for Dev
* Jira board reflects sprint commitment from day one

## Slide 5
PHASE 03 | DEVELOP, REVIEW & MERGE
GitHub — Branching Strategy, Testing & PR Workflow
AIT-Main Branches: feat/po-inbound-validation | fix/itglue-sync | Each user story = one feature branch — zero direct commits to main
Development Controls
* One branch per user story, defect or small change
* Use feat/, fix/, chore/ and hotfix/ prefixes consistently
* PR must include: Jira link, design link and test evidence
* CI runs lint, unit tests, integration tests, dependency scan and static analysis
* Merge only when CI is green, review is complete and all comments are resolved
User Story Development Cycle
* Each user story drives one feature branch — full traceability
* Branch naming: feat/, fix/, chore/, hotfix/ + Jira ticket ID
* Commit messages follow Conventional Commits standard
* Unit + integration tests written before PR is raised
* Jira story auto-transitions to Done on merge to main
Branch Taxonomy
* main — production-ready at all times
* feat/* — new capabilities (linked to Jira Epics)
* fix/* — bug fixes (linked to Jira Bugs)
* chore/* — maintenance, deps, config
* hotfix/* — urgent production patches
PR & Quality Gates
* At least 1 peer review required — no self-approvals
* CI: lint -> unit tests -> integration tests -> security scan
* Merge only: CI green + reviewer approved + no open comments
* CODEOWNERS routes reviews to the right people
* Branch protection: require PR, require CI, no force-push
Risk-Based PR Approvals
* Low risk (config, docs, minor UI) -> Automated CI approval
* Medium risk (feature, API change) -> QA engineer approval required
* High risk (platform, security, data, infra) -> Platform, Security or Manager approval

## Slide 6
PHASE 04 | VALIDATE & TEST
Validate — Testing Strategy, Quality Gates & Coverage
AIT-Main: Full test suite runs on every PR | Coverage gates enforced in CI | Security scans block merge on high/critical CVEs
Testing Strategy
* Unit tests — cover individual functions, components, and edge cases
* Integration tests — verify service interactions, API contracts, DB queries
* End-to-end tests — validate complete user journeys against staging
* Performance tests — load testing, p95 response time thresholds
* Security scans — SAST, dependency CVE checks, secrets detection
* Test evidence required: results attached or linked before PR approval
Quality Gates
* Coverage threshold: minimum 80% line coverage gate enforced in CI
* All tests must pass — zero tolerance for skipped critical tests
* Security scan: no high or critical CVEs before merge
* Performance regression: flag any > 20% latency degradation
* Test report published as CI artifact for audit trail
Test Environments
* Local: unit + integration tests run before PR is raised
* CI (on PR): full test suite + security scan + coverage report
* Staging: E2E and smoke tests run automatically post-deploy
* Production: synthetic monitors verify critical flows post-release

## Slide 7
PHASE 05 | DEPLOY
Deployment — GitHub Actions CI/CD with Approval Gates
AIT-Main: Every main-branch merge builds automatically | Validated release candidates move through staging checks before production approval
Pipeline stages
* Build and package the release from a protected main branch
* Deploy automatically to staging or pre-production
* Run smoke tests and verify migrations, config and telemetry
* Promote to production only from the validated artifact
* Keep deployment logs for audit and incident review
Release controls
* Use feature flags, canary or phased rollout where suitable
* Publish release notes and known-risk summary
* Confirm rollback trigger, owner and execution path before go-live
* Ensure secrets and environment rules are managed outside code
* Add post-deploy smoke checks to the standard path
Approvals should be risk-based
* Low-risk: engineering owner + automated checks may be enough
* Medium-risk: engineering + product / QA confirmation
* High-risk: include platform, security or change-review roles as needed

## Slide 8
PHASE 06 | OPERATE, MONITOR AND IMPROVE
Operate, Monitor and Improve — Sentry Observability & Continuous Improvement
Monitoring should not end the story: production signals become backlog input for the next planning cycle
Observe the system
* Collect errors, logs, metrics and traces
* Separate environments and track release health
* Keep dashboards for latency, throughput, uptime and business KPIs
* Use alerting that maps to service ownership
* Preserve evidence for incident analysis and audit needs
Respond and learn
* Define severity, on-call ownership and response targets
* Use runbooks, triage and incident review procedures
* Track what was acknowledged, fixed or regressed
* Feed root causes into preventive work, not only bug tickets
* Confirm whether release controls need updating
Turn signals into backlog work
* Reprioritize based on production evidence
* Create stories for reliability, performance and usability findings
* Revisit assumptions made in PRD and architecture
* Close the SDLC loop by carrying learnings back into Plan

## Slide 9
AIT-MAIN | END-TO-END EXAMPLE
feat/po-inbound-validation — Full 6-Phase SDLC Walkthrough
PLAN
PRD
Use case: 'PO Inbound Validation' identified. PRD written: schema rules, error notifications, audit trail. Stakeholder sign-off obtained.
->
DESIGN & ARCH
Figma+Jira
Dashboard wireframed. API contracts & schema changes documented. Epic in Jira. All stories broken down, pointed & added to sprint.
->
DEVELOP
GitHub
Branch: feat/po-inbound -validation created. Tests written. PR raised with Jira + Figma links. Peer review + CI green. Merged to main.
->
VALIDATE
CI Tests
Full test suite runs in CI. Unit, integration & E2E tests passed. Security scan clean. Coverage gate met. All checks green.
->
DEPLOY
GH Actions
Pipeline triggered on merge. Build + test stages passed. Staging deployed automatically. Risk based user approved. Production live.
->
OPERATE
Sentry
DSN active on FE + BE. First error captured & assigned via CODEOWNERS. p95 latency within SLA. Improvement item added to next sprint backlog.
Key Outcome:
Full audit trail: PRD use case -> Figma design + solution architecture -> Jira story -> GitHub PR + commit history -> validated test suite -> GitHub Actions deploy log -> Sentry release health & improvements. Any team member or auditor can reconstruct exactly what was built, why, how it was validated, and how it performs.

## Slide 10
SUMMARY
What Makes This Gold Standard
Business-Driven Planning
* PRD before any ticket or design
* Stakeholder sign-off at the gate
* Success metrics defined upfront
* Epics flow directly from use cases
Design and Architecture
* No dev work starts without Figma approval
* API contracts & schemas agreed before coding
* Privacy, security & performance designed in
* Full traceability: story -> design -> code
Peer-Reviewed Code
* Zero direct commits to main — ever
* Risk-based approvals: Low / Medium / High
* CI gates enforce quality automatically
* Semantic branching signals intent clearly
Validated Quality Gates
* Unit, integration, E2E & performance tests
* Security & CVE scans block high-risk merges
* Coverage gates enforced in every CI run
* Test evidence required before PR approval
Automated Deployment
* GitHub Actions pipeline on every merge
* Risk Based approval before prod
* Staging gate separates test from live
* Rollback workflow for emergency revert
Operate, Monitor & Improve
* Sentry on frontend and backend continuous monitoring
* Errors traced to the exact PR that caused them
* SLA-driven alerting and ownership rules
* Post-incident reviews drive backlog improvements
Karthik Raja | AIT-Main | 2025-2026